# Mobile Checkout Sync - 29 Sep 2026

Attendees: Amina (PM), Brian (Backend), Carol (Design), David (QA)

## Discussion

Amina opened with the M-Pesa checkout drop-off: 18% of users abandon at the STK push step. Brian said callback latency from the payments gateway averages 9 seconds and sometimes times out.

Carol showed a new waiting screen with a countdown and a 'resend prompt' button. The team agreed to ship the new waiting screen in the 2.4 release.

David reported the Android 10 crash on the receipt page is still reproducible. Decision: the receipt-page crash blocks the 2.4 release until fixed.

## Action items

| Owner | Task | Due |
| --- | --- | --- |
| Brian | Add retry with idempotency key to the STK push callback handler | Oct 3 |
| Carol | Hand off final waiting-screen designs to mobile team | Oct 1 |
| David | Write regression test for the Android 10 receipt crash | Oct 2 |

## Open questions

Should we fall back to card payments automatically after two failed STK pushes?

Who owns the payments-gateway SLA conversation with the provider?